GRANT ACTIVITY – JUNE 2026

FAA

PAPI Light Replacement/Fencing Perimeter Improvements

5/20/2026 – 	AVCON submitted pay request for design work done on the PAPI light portion of this grant. The invoice number is 133499 totaling $153,325.70 of which $92,264.77 is covered under this grant. The documents were reviewed for accuracy. Email sent to AVCON for a correction that needed to be made. The corrections were made and corrected forms emailed back to Administrative Assistant for processing.

5/21/2026 - 	Brenda Wilson reviewed corrected forms for accuracy, entered invoice totals into the accounting software, logged into the grant tracking spreadsheet, and prepared the grant certification form for signature by the grant coordinator. The documents were forwarded to Danny Exum for review and approval of payment via email along with a certification form via DocHub. Upon receipt of the signed certification form, the FAA portion will be submitted via the DELPHI e-Invoicing system.

5/23/2026 - 	The signed certification form was received via email this date.

5/25/2026 - 	The pay application was submitted for processing via the DELPHI system. A computer-generated reply stating the application had been approved received.

5/27/2026 - 	Funds posted to our account. The deposit was recorded in our accounting software, check for this amount printed, lien release prepared, and arrangements made to obtain signatures on the check.

5/28/2026 - 	Signatures obtained on the check.

5/29/2026 - 	A copy of the signed check and corresponding lien release emailed to AVCON for processing. The payment was placed in the mail to the AVCON corporate office in Orlando.

6/4/2026 - 	The check cleared our account.

6/5/2026 - 	Executed lien release received back from AVCON.

FDOT

Utility Improvements - Stormwater and Electrical  – NO ACTIVITY

Future Hangar Site Improvements

5/7/2026 - 	The pay request was entered into the accounting software, grant certification form created and sent to Danny Exum for signature via DocHub. The executed certification form received back from Danny Exum. Arrangements made to obtain signatures on all required documentation.

5/8/2026 - 	Chairman Locke signed all required documents for Gum Creek Farms pay application #6.

5/12/2026 - 	Check #1088 cleared our account. AVCON Invoice # 133251 submitted to FDOT for processing.

5/26/2026 - 	Funding for payment of AVCON invoice #133251 posted to our account. The deposit was recorded in the accounting software, check printed, lien release prepared, and signatures obtained on the check.

5/27/2026 - 	A copy of the signed check and corresponding lien release sent to AVCON for processing. Signed, notarized release received back from AVCON, and payment mailed to AVCON corporate office in Orlando.

6/4/2026 - 	The check cleared our bank account. The portion of Gum Creek Farms pay application # 6 covered under this grant submitted to FDOT for processing.

Design & Construct RSA, ROFA & OFZ Improvements – NO ACTIVITY

Fencing Improvements – Planning, Design and Construction – NO ACTIVITY

Replace Navigation Aids - PAPI Lights, Etc. – Design

5/20/2026 – 	AVCON submitted pay request for design work done on the PAPI light portion of this grant. The invoice number is 133499 totaling $153,325.70 of which $61,060.93 is covered under this grant. The documents were reviewed for accuracy. Email sent to AVCON for a correction that needed to be made. The corrections were made and corrected forms emailed back to Administrative Assistant for processing.

5/21/2026 - 	Brenda Wilson reviewed corrected forms for accuracy, entered invoice totals into the accounting software, logged into the grant tracking spreadsheet, and prepared the grant certification form for signature by the grant coordinator. The documents were forwarded to Danny Exum, coordinator, for review and approval of payment via email along with a certification form via DocHub. Arrangements were made with Chairman Locke for signatures on the required FDOT forms. Upon receipt of the signed certification form and signed FDOT documents, this pay request will be submitted to FDOT for processing.

5/23/2026 - 	The signed certification form was received via email.

5/25/2026 - 	The signed documents were collected from the chairman, scanned to electronic file, and submitted to FDOT for processing.

Water Storage Tank and Hydrant Improvements

5/6/2026 - 	Gum Creek Farms pay application #6 received this date. The documentation was reviewed for accuracy. The amount of $188,665.08 is covered under this grant.

5/7/2026 - 	The pay request was entered into the accounting software, grant certification form created and sent to Danny Exum for signature via DocHub. The executed certification form received back from Danny Exum and arrangements made to obtain signatures on required documentation.

5/8/2026 - 	Chairman Locke signed all required documents.

5/12/2026 - 	The portion of Gum Creek Farms pay application # 6 under this grant was submitted to FDOT for processing.

5/26/2026 - 	Funding for payment of Gum Creek Farms pay application #6 posted to our account. The deposit was recorded in the accounting software, check printed, lien release prepared, and signatures obtained on the check.

5/27/2026 - 	A copy of the signed check and corresponding lien release sent to David Wilson at Gum Creek Farms for processing.

5/28/2026 - 	Signed, notarized release received back from Gum Creek Farms and payment mailed.

Design and Construct Rehabilitation and Remarking of GA Apron

5/7/2026 -	An email was sent to Vanessa Strickland to inquire about the status of this payment as payment under another grant submitted the same date was received on 5/4/2026. AVCON invoice #133251 cannot be submitted until the payment for Gum Creek Farms pay application #5 has been received from FDOT,  a check is issued and that check clears our bank.

5/11/2026 - 	FDOT funding for Gum Creek Farms pay application #5 posted to our account.

5/12/2026 - 	The payment was recorded in the accounting software, check printed, lien release created and signatures obtained on check # 1089. A copy of the check and the lien release were emailed to the contractor for processing. Once the notarized lien release is returned, the payment will be placed in the mail.

5/19/2026 - 	Check #1089 cleared our account this date. AVCON invoice #133251 submitted to FDOT to be processed for the $21,002.00 covered by this grant.

5/29/2026 - 	Vanessa Strickland emailed a request for the geo-technical invoices recorded on AVCON invoice #133251 for review. Brenda Wilson forwarded this request to Lee Lewis who provided the invoices to Mrs. Strickland via email.

5/30/2026- 	Mrs. Strickland returned the request for payment as the geo-technical invoice total recorded on the AVCON invoice was incorrect.

6/1/2026 - 	The administrative assistant forwarded notification that the invoice needed to be corrected.

6/2/2026-	Lee Lewis provided a revised invoice which was resubmitted to FDOT for processing.